Supervisor: Dr. Vo Bich Hien

Author: Tran Trung Nghia

Group Number: 5	Names:

- Tran Trung Nghia - 17420

- Bui Le Nhat - 10421133

- Peng Tianyu - 10422124

- Igor Becker - 10425513

WEEKLY PROJECT REPORT

Project Name:

Deadlift Form Analysis System

Using yolov8n-pose and

Raspberry PI 5 + Hailo HAT+

–  From 29/11 To 5/12  –

Categorized Workload In This Week (per day):

Days without project update will not be listed

| Date | Members responsible | Desciption of the Work / Progess |
| --- | --- | --- |
| Monday (1/12/2025) | Peng Tianyu Igor Becker Bui Le Nhat | Annotate DataSetV1 |
| Tuesday (2/12/2025) | Tran Trung Nghia | Fine tune yolov8n-pose with custom dataset |
| Wednesday (3/12/2025) | Peng Tianyu Igor Becker Bui Le Nhat | Improve Dataset for better result: - add Blur Augmentation - Add more images to Dataset for DataSetV2 |
| Thursday (4/12/2025) | Tran Trung Nghia | Fine tune previously fine-tuned yolov8n-pose model and compare with pretrained yolov8n-pose |

General Progress: (Unresolved issues, change in equipment and why, change in software and why, etc. Can be written as paragraphs or sentences in a bulleted list)

After fine tuning yolov8n-pose with our custom dataset, the results turned out to be worse than pre-trained model. We predict the problem to be lack of variety and quantity in our dataset so a bigger and more detailed dataset is needed. However, that will take a lot of time and we do not have enough resources to do that so we have decided to stick to pre-trained yolov8n-pose.

Next Week Plan:

- Implement Chaffin’s Model to assess Deadlift Form

- Quantize the model to put into Raspberry Pi.